## Slide 1: Asset Management Health and Safety Model Managing projects, schemes and frameworks

## Slide 2: Asset Management Model
Preliminary Design
Development Phase (PCF Stage 3, 4 & 5)
Asset Health and Safety Management Lifecycle
Renewal and improvement
Strategy and Prioritisation
Option Identification
Option Selection
Pre-project (PCF Stage 0)
Statutory procedures and powers
Construction Preparation
Construction Commission and handover
Options Phase (PCF Stage 1 & 2)
Construction Phase (PCF Stage 6 & 7)
Maintenance
Operations
De-Commission and demolition
Continual asset and operational management

## Slide 3: Asset Management Model
Preliminary Design
Renewal and improvement
Strategy and Prioritisation
Option Identification
Option Selection
Statutory procedures and powers
Construction Preparation
Construction Commission, handover and close out
Maintenance
Operations
De-Commission and demolition
The Asset Lifecycle
The blue inner circle identifies the various stages of an asset life. From concept and feasibility through design, development, construction, handover, operation, maintenance, alteration to the eventual decommission or demolition.
Each stage (click link on each will be inserted) will have a procedure which will outline the requirements within the CDM2015 Regulations, the PCF products and other assurance requirements that may already be in place or will support the new standard. The procedures will have a summary of ‘Actions to be taken’ and link to relevant forms.

## Slide 4: Asset Management Model
Preliminary Design
Development Phase (PCF Stage 3, 4 & 5)
Strategy and Prioritisation
Option Identification
Option Selection
Pre-project (PCF Stage 0)
Statutory procedures and powers
Construction Preparation
Construction Commission and handover
Options Phase (PCF Stage 1 & 2)
Construction Phase (PCF Stage 6 & 7)
The Asset Lifecycle
The yellow outer circle highlights and visually aligns the PCF to the lifecycle, essentially the concept, design and construction. Click links could be inserted to take the user to the relevant section of the PCF handbook. This section will pre-dominantly used by the Major Projects division.
Using an example, the Northern Trans-Pennine (A66) Project. The project has just entered stage two of the PCF. The Project team could easily access the appropriate stage and quickly understand from the Action Summary what should be in place and what is required to be done during stage two.

## Slide 5: Asset Management Model
Renewal and improvement
Maintenance
Operations
De-Commission and demolition
Continual asset and operational management
The Asset Lifecycle
The outer grey circle identifies the stages which will be pre-dominantly managed by ‘Operations’, focusing on the constructed asset.
Some work will not be associated with the CDM regulations, this may include access by statutory bodies such as Network Rail who require access to the network (asset) to undertake non-intrusive surveys. Although CDM may not be applicable a procedure for consent and possible monitoring is.
Maintenance will be invariably associated with CDM however the procedure would be more onerous in terms of requirements than Major Projects working at design stage.

## Slide 6: Asset Management Model

## Slide 7: Asset Management Model

## Slide 8: Asset Management Model

## Slide 9: Asset Management Model

## Slide 10: PCF v 3D
0- Strategy and Prioritisation
1- Option Identification
2 – Option Selection
3 – Preliminary Design
4 – Statutory Procedures and Powers
5 – Construction Preparation
6 – Construction, Commission and Handover
7 – Close Out
Project Control Framework
0 –Asset need enters long list
1 – Options Assessment
2 – Preliminary Design
3 – Detailed Design
4 – Commercial Pricing
5 – Scheme Construction
6 – Scheme Close Out
3D (Develop, Design Deliver)

## Slide 11: PCF v 3D
0- Strategy and Prioritisation
1- Option Identification
2 – Option Selection
3 – Preliminary Design
4 – Statutory Procedures and Powers
5 – Construction Preparation
6 – Construction, Commission and Handover
7 – Close Out
0 –Asset need enters long list
1 – Options Assessment
2 – Preliminary Design
3 – Detailed Design
4 – Commercial Pricing
5 – Scheme Construction
6 – Scheme Close Out
Project Control Framework
3D (Develop, Design Deliver)

## Slide 12: Updated Management Model
Preliminary design
Development Phase
Asset Health and Safety Management Lifecycle
Renewal and improvement
Strategy and prioritisation
Option identification
Option selection
Pre-project
Statutory procedures and powers
Construction preparation
Construction commission and handover
Options Phase
Construction Phase
Operations and maintenance
De-Commission and demolition
Continual asset and operational management

## Slide 13: Updated Management Model
Preliminary design
Development Phase
Asset Health and Safety Management Lifecycle
Renewal and improvement
Strategy and prioritisation
Option identification
Option selection
Pre-project
Statutory procedures and powers
Construction preparation
Construction commission and handover
Options Phase
Construction Phase
Operations and maintenance
De-Commission and demolition
Continual asset and operational management
Asset need to enter long list
Operations
(3D)
Option Assessment
Preliminary Design
Detailed Design
Commercial Pricing
Scheme Construction
Scheme Close Out
Development Phase
Design Phase
Delivery Phase

## Slide 14: Associated work
Three key associated standards
  Supply Chain Management Standard
  Assurance Standard
Asset Data type and Data Storage
  Health and Safety File
  Pre-Construction Information