## Slide 1: SPaTS2 Home Safe & Well – Eliminating Risk from the Outset
What work was done?
Work Package 2: The outcome of this work package has provided a detailed review of National Highways current systems, processes and procedures that are in place for health and safety requirements at each PCF stage. Following this review, the next PCF Product update will include amendment of the Design Management section of the Stage 1 Supplier Quality Plan to include a Safety by Design plan which sets out how the Principal Designer is going to manage and monitor the design process and co-ordinate matters relating to health and safety during the pre-construction phase. ‘Safety by Design’ supports National Highways vision for Eliminating Risk From The Outset by allowing Designers to create new and innovative methods of road design and construction that eliminates risk to those constructing, maintaining or travelling on the network.
Work Package 3: The outcome of this work package focused on a thorough review of Lessons Learned at Stage 1 paired with continued learning of lessons throughout Stages 2 to 6 and recommending increased usage of the Major Projects Knowledge Management Sharepoint platform.
Work Package 4: The outcome of this work package was to amend the Pre Construction Design Report in the next PCF update to include a Design Strategy Record (DSR). The DSR acts as a signposting document, or direct record, of the design decisions that have been made, including those relating to health and safety. This is especially relevant where design decisions have been made to eliminate risk from the outset of projects.
What were the benefits to National Highways?
Clear plan of how Principal Designers will manage and monitor the design process and co-ordinate matters relating to health and safety during projects.
The ability to influence and implement meaningful changes on their schemes. It will ensure that all project teams are working towards delivering better HS&W outcomes earlier in the project lifecycle at lower cost and impact too.
Ability to more accurately measure designer’s performance on highways schemes.
Assists National Highways with assessment of compliance of H&S in design for Major Projects
What was the task? The task looked at early-stage highway scheme development and focus on the eliminate element of the principles of prevention.
Each deliverable should provide a tangible product that enables National Highways and the supply chain to eliminate risk collectively and systematically from the outset of every scheme.

## Slide 2
© Arcadis 2022
ERO PCF WHS Updates
Design Strategy Record (March 2023)
  Now required as part of the Stage 5 Pre – Construction Plan product
    The DSR was referred to in IAN149/17 and IAN 161/15.
    The DSR acts as a signposting document, or direct record, of the design decisions that have been made.
    This is especially pertinent where design decisions have been made to eliminate risk from the outset of projects and recording these safety-led design decisions, along with all other design decisions, is essential for compliance and valuable during handover between designers.
    Entries in the DSR should be succinct, state compliance with the DMRB, use of SMP Design Guide and relaxation/departures from standards.
    Owned by Regional HSW Lead
Notes: Neurological differences in the way our brains are wired means that some people may find some things challenging that others find easy. They may also find things easy that others find challenging. Neurological variations in the human brain are natural.
UK&I-Employee Assistance Programme (sharepoint.com)

## Slide 3
© Arcadis 2022
ERO PCF WHS Updates
Safety By Design Plan (Pre-Construction Phase Plan) (Likely June 2023)
  Proposal that it will be a Stage 1 to 5 Supplier Quality Plan product – plan contents to include:
    How the Principal Designer is going to manage and monitor the design process and co-ordinate matters relating to health and safety during the pre-construction phase to ensure that, so far as is reasonably practicable, the project is carried out without risks to health or safety.
    How Designers will take into account the general principles of prevention Managing health and safety in construction (hseni.gov.uk).
    How the Principal Designer will ensure that the Designers carry out their duties and take into account, where relevant, the content of any construction phase plan, the health and safety file and the contents of a Design Strategy Record (to be assessed during later stages by NH).
    Include detail around project planning and guidance on human factors. Refer to The Highways Safety Hub - Raising the Bar 26 – Safety by Design - Version 2 – September 2021 https://www.highwayssafetyhub.com/raising-the-bar-guidance.html
    How Designers will record any hazards that they identify during the design process. It is important that this is set up to be easily accessible to all project personnel.
    How the Principal Designer and Design Lead will assess the risks and ensure suitable mitigations are recorded.
    How interdisciplinary design review workshops will be held at appropriate points during the design.
    Consider integration of Health & Safety information into agreed Building Information Modelling (BIM) Requirements
    Consider early involvement of designers with Temporary Works and Constructability competencies.
Notes: Neurological differences in the way our brains are wired means that some people may find some things challenging that others find easy. They may also find things easy that others find challenging. Neurological variations in the human brain are natural.
UK&I-Employee Assistance Programme (sharepoint.com)

## Slide 4
© Arcadis 2022
Other ERO Outputs
Major Projects Knowledge Management SharePoint platform.
Recommendation to adopt Xactium HSW Harm and Effectiveness of Mitigation Measures Tool
Safety by Design Plan
  SMP Safety by Design Plan Example - Paul Brown (WSP)
Notes: Neurological differences in the way our brains are wired means that some people may find some things challenging that others find easy. They may also find things easy that others find challenging. Neurological variations in the human brain are natural.
UK&I-Employee Assistance Programme (sharepoint.com)

## Slide 5
Topic | Check the following
Communication | The Quality Plan should define the ‘interested parties’ falling within the scope of communication management. It should then set out responsibilities for ensuring information is communicated and the methods to be employed Does ‘Communication’ describe reporting requirements, methods and timeline, particularly to project management and project partners? In summary is it clear how the Plan and its requirements are to be communicated to those who need to know (interested parties)? Failure to communicate the Quality Plan eliminates its value.
Design and development management, including change/control processes and ‘Safety by Design’ Safety by Design considers the impact of the proposed work on all populations who might be affected by it throughout the lifecycle of the asset. | Design controls may be set out in the Quality Plan, or in a separate, cross referenced Design Management Plan. Irrespective, design controls should be traceable and should cover: Any codes, specifications, standards or regulatory requirements relevant to the deliverables covered by the scope of the Quality Plan or required by the contract Arrangements for control of design and design change/development. This should include information about design review stages and how design is verified and validated and how impact of change is assessed. The Plan should also describe roles and responsibilities for review and authority to approve change. ‘Safety by Design’ supports National Highways vision for Eliminating Risk From The Outset by allowing Designers to create new and innovative methods of road design and construction that eliminates risk to those constructing them, maintaining them or driving on them. With reference to ‘Safety by Design’. Content will be included in the Quality Plan, Design section, or in the Design Management Plan (in line with the Suppliers processes). It will support the Project Health and Safety Plan which describes the safety activities that will be undertaken as part of the project in order to meet health and safety objectives and provide pre construction information and content for the Health and Safety File. The aim of the Safety by Design Plan is to describe the following: How the Principal Designer is going to manage and monitor the design process and co-ordinate matters relating to health and safety during the pre-construction phase to ensure that, so far as is reasonably practicable, the project is carried out without risks to health or safety. How Designers will take into account the general principles of prevention Managing health and safety in construction (hseni.gov.uk). How the Principal Designer will ensure that the Designers carry out their duties and take into account, where relevant, the content of any construction phase plan, the health and safety file and the contents of a Design Strategy Record (to be assessed during later stages by NH). Include detail around project planning and guidance on human factors. Refer to The Highways Safety Hub - Raising the Bar 26 – Safety by Design - Version 2 – September 2021 https://www.highwayssafetyhub.com/raising-the-bar-guidance.html How Designers will record any hazards that they identify during the design process. It is important that this is set up to be easily accessible to all project personnel. How the Principal Designer and Design Lead will assess the risks and ensure suitable mitigations are recorded. How interdisciplinary design review workshops will be held at appropriate points during the design. Consider integration of Health & Safety information into agreed Building Information Modelling (BIM) Requirements Consider early involvement of designers with Temporary Works and Constructability competencies.
Supply chain i.e. management of externally provided processes, products and services | The Quality Plan should set out how the owners arrangements for the management of their supply chain. The Plan should describe the controls or cross reference the sub suppliers Quality Plan which should, subject its scope, meet the same general criteria of the ‘parent’ Plan as set out in this Guidance. Specifically if should be clear via the Quality Plan or sub Suppliers document how requirements are to be met and how effective implementation of the sub suppliers management controls will be assured by the Supplier